**Project Status Report I**

| Date of Report Issue/Prepared: January 31st, 2022 |
| --- |

Report Prepared By: Team 32

Employer/Organization: Vandyke Law

| Project Name:  Project Team:  Period Reporting:  Overall Project Health | CRM for Law Firms | |
| --- | --- | --- |
| Team 32 | |
| Start Date: **Jan 10, 2022** | End Date: **Feb 04, 2022** |
| Green (Good) | |

Summary:

| **Project Status Summary** |
| --- |
| We are currently working on the Front-End part of the application and currently considering changing the programming languages from ASP.NET to Java, Thymeleaf, HTML, H2 Database |

| **Accomplishments As Planned** | **Planned but not Accomplished** |
| --- | --- |
| **Integration of Front-End & Back-End has initiated** | **Few tweaks left in the Front-End** |
| Looking for API options | **Database connection and hard-coding as per schedule** |

Upcoming Objectives for **Feb 05, 2022 to Mar 11, 2022**

|  | | **Planned Activities/Tasks for Next Period** | |  |
| --- | --- | --- | --- | --- |
| Activity/Task | Assigned To  <name/s> | | Duration  <days> | Date |
| Completing the Front-End | Trisha, Prishita | | 20 | Feb 20th |

|  | **Milestones for Next Period** | | |
| --- | --- | --- | --- |
| Milestone (Objective) | | Assigned To | Delivery Date |
| Integrating Front-End and Back-End | | Everyone | Feb 28th |

Managing Issues and Risk

| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| --- | --- | --- |
| Changing the language stack for front-end | Started the research on the languages to be used, learning how to tackle issues if any | Feb 20th |

| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| --- | --- | --- | --- |
| Back-end completion | Med | Med | As many people from the team are trying to help for the completion |

**NOTE: Attach additional sheets if insufficient space available**

**Submission Guidelines:**

Please submit as “W22\_T<team number>\_ProjectReport1”.

For e.g. W22\_T45\_ProjectReport1

This is a group submission i.e. one per group.

**Due Dates:**

**Sunday, Feb 06, 2022 (11:59 p.m.)**